KELTA PLATFORM

vs. OutSystems

Capability Comparison & Strategic Engineering Roadmap

A detailed technical assessment of where the kelta platform stands against OutSystems, and the specific engineering investments required to close the gap.

Prepared for:  Engineering Leadership

Classification:  Internal — Strategic

Date:  21 June 2026

Version:  1.0

# Contents

# Executive Summary

The two platforms are different species of the same genus. Kelta is a multi-tenant, metadata-driven application platform (an aPaaS) in the lineage of Salesforce and ServiceNow: tenants configure objects, fields, flows, permissions and layouts, and the runtime serves auto-generated REST/JSON:API endpoints with no code deployment. OutSystems is an enterprise low-code application-delivery platform in the lineage of visual IDEs: developers visually compose full-stack web and native applications that are compiled to deployable artifacts. At its ONE 2026 conference (3 June 2026) OutSystems repositioned itself as an open “Agentic Systems Platform.”

Kelta is at parity or ahead across the data and platform layers, and behind on the application-delivery surface. Verified against the live platform and Java source, kelta matches or exceeds OutSystems on data modeling (28 field types including currency, geolocation, formula/rollup, encrypted, and a pgvector VECTOR type), workflow (an AWS Step Functions–style engine with retry/catch, parallel and map states), a fully-implemented multi-step approval engine, a layered RBAC+ABAC permission model enforced through Cerbos, an internal OIDC provider with federation and MFA, native multi-tenancy with per-tenant schema isolation and governor limits, and — most strategically — a working, AI-native control surface: dual Model Context Protocol (MCP) servers exposing 22 admin and 14 user tools.

The material gaps are concentrated in five areas: (1) a freeform visual UI / application builder — kelta has metadata-driven page layouts but no general screen designer or runtime for arbitrary app UIs; (2) multi-experience — no native mobile, offline sync, or PWA; (3) a curated integration-connector catalog and external-entity virtualization (OutSystems Data Fabric / Integration Builder, 400+ connectors); (4) an agent runtime and governance layer plus semantic search — kelta holds a protocol head-start with MCP but lacks the runtime, guardrails, and RAG that OutSystems ships in Agent Workbench; and (5) ALM maturity — promotion and packaging controllers exist, but without dependency/impact analysis or configuration-quality governance.

Strategic recommendation: do not chase pixel-parity with Service Studio. Kelta’s advantage is its metadata-driven, multi-tenant, AI-native architecture. The fastest path to capability alignment is to (a) close the application-delivery gaps with a metadata-driven screen builder and a PWA/offline runtime that preserve kelta’s no-deploy DNA, (b) convert the existing MCP head-start into a governed agent runtime with retrieval-augmented generation over the pgvector type already in the schema, and (c) mature ALM and governance on the controllers already in tree. These play to kelta’s strengths rather than rebuilding OutSystems’ twenty-year-old IDE.

### Top five engineering priorities

- Metadata-driven visual app builder & runtime renderer — the single largest visible gap (Rec. 1).

- Multi-experience: PWA → offline sync → native shell — phased, with a low-cost PWA first step (Rec. 2).

- Governed agent runtime + semantic search (RAG) — turn the MCP lead into a product moat (Rec. 3).

- Integration connector catalog & external-entity virtualization — a StorageAdapter SPI refactor (Rec. 4).

- ALM maturity: dependency/impact analysis + config-quality governance — built on existing controllers + the AI proposal engine (Recs. 5–6).

# 1. Scope, Method & Framing

### 1.1 Method

Kelta’s capabilities were profiled directly from the codebase at /GitHub/emf and from the live platform via its MCP endpoints. Load-bearing claims were verified against Java source rather than the SDK TypeScript types or FEATURES.md, both of which proved to contain aspirational entries. OutSystems was profiled from official product documentation (success.outsystems.com, the ODC docs repositories), the June 2026 ONE conference announcements, and analyst/review sources. Full sources are listed in Appendix B.

### 1.2 The OutSystems generation split

OutSystems ships two materially different generations, and this report flags which one a capability belongs to: OutSystems 11 (O11) — the mature, self-managed/PaaS generation (Service Studio, LifeTime, Service Center); and OutSystems Developer Cloud (ODC) — the newer cloud-native generation (ODC Studio + ODC Portal, container/Kubernetes runtime on AWS) that is the strategic direction and the foundation of the 2026 agentic platform. Where it matters, kelta is compared against ODC, since that is where OutSystems is investing.

### 1.3 Normalizing for category

OutSystems is typically deployed as a per-customer application factory; kelta is natively multi-tenant SaaS infrastructure. Several kelta strengths (tenant isolation, governor limits, per-collection auto-APIs) have no direct OutSystems analogue, and several OutSystems strengths (a freeform visual IDE, a component marketplace) reflect its developer-tool heritage. The comparison accounts for this rather than scoring kelta against features that contradict its architecture.

### 1.4 Confidence

All kelta claims in this document are source-verified (Appendix A). Three OutSystems details are reported with lower confidence and flagged inline where used: the exact language runtime inside ODC’s compiled containers, the current compliance-certification list, and the precise wording of Gartner/Forrester rankings.

# 2. Platform Positioning

Kelta’s DNA: a configuration-driven object model where new objects and behavior require no code deployment; per-tenant PostgreSQL schema isolation; an event-driven core on NATS JetStream that broadcasts configuration changes so every pod stays consistent; and an AI-native control plane (dual MCP servers) that lets both humans and agents read and reshape the platform through the same governed API.

OutSystems’ DNA: a model-driven visual IDE that compiles a high-level application model into standard deployable code (a container image in ODC); a deep multi-experience runtime (reactive web, native mobile, offline, PWA); a mature application-lifecycle toolchain; and, as of 2026, an agentic layer (Mentor app generation, Agent Workbench governance, an Enterprise Context Graph, and A2A/MCP interoperability).

Implication for this assessment: the gaps that matter are the ones that sit on kelta’s natural trajectory — a richer presentation layer and an agent runtime — not the ones that would require kelta to abandon its multi-tenant, metadata-first model. The recommendations in Section 6 are scoped accordingly.

# 3. Capability Comparison Matrix

Legend: ◆ Leads  (kelta ahead)   ● Parity   ◑ Partial  (foundation present, maturity gap)   ○ Gap  (largely absent)

| Capability area | OutSystems | Kelta (verified) | Status |
| --- | --- | --- | --- |
| Data modeling | Entities + visual Aggregates; managed PostgreSQL; external data via Data Fabric. | 28 field types (currency, geolocation, rich-text, formula, rollup, encrypted, external-id, vector); reference/lookup/master-detail; composite unique constraints; validation rules; per-tenant physical tables w/ dynamic migration. | ● Parity |
| Business logic / workflow | Visual server/client actions; BPT (O11); ODC Workflow with parallel & agentic flows. | Step Functions–style engine: Task/Choice/Parallel/Map/Wait/Pass/InvokeFlow/Succeed/Fail; retry & catch; 18 action handlers; 4 trigger types. | ● Parity |
| Human workflow / approvals | Human activities within BPT processes. | Full engine: multi-step, unanimity, on-submit/approve/reject field updates, USER/FIELD/QUEUE approvers, enforced record locking. | ● Parity |
| Visual UI / app builder | Service Studio / ODC Studio; reactive web; widget + UI-Pattern library; themes; responsive & WCAG 2.1. | Metadata page layouts with drag-drop layout editor, list views, related lists, end-user shell; general screen builder backend incomplete. | ○ Gap |
| Multi-experience / mobile | Native iOS/Android (Capacitor); offline SQLite sync; PWA; device APIs (camera/GPS). | Responsive web only. No native, offline, or PWA. | ○ Gap |
| AI / agentic | Agentic Systems Platform; Mentor app-gen; Agent Workbench (guardrails, evals, PII masking, semantic search, Bedrock, model-swap); A2A + MCP. | Claude chat + apply/dismiss proposal engine + tool registry; real dual MCP servers (22 admin / 14 user tools); pgvector type present but no embeddings/semantic search; no agent runtime/governance. | ◑ Partial |
| Integrations / connectors | REST/SOAP consume+expose; Integration Builder (SAP/Salesforce/Dynamics/SharePoint); Data Fabric external entities; 400+ connectors. | OpenAPI import; HTTP callout / CALL_API; Svix outbound + inbound webhooks; SMTP; S3; Superset. No curated connectors or external-entity virtualization. | ◑ Partial |
| Extensibility / marketplace | Forge marketplace; External Libraries SDK (.NET); versioned reusable libraries. | Backend module SPI (runtime JAR loading still a TODO); frontend plugin SDK (host wiring incomplete); package export/import. No marketplace. | ◑ Partial |
| ALM / DevOps | LifeTime / ODC Portal; dev→test→prod; deployment plans; dependency & impact analysis; rollback; built-in CI/CD; library versioning. | Package export/import/preview/history; promotion + environment (sandbox/staging) with snapshots & compare; collection versioning. No dependency/impact analysis. | ◑ Partial |
| Governance / security / identity | Roles + permissions (server-enforced); Identity Service IdP; OIDC/SAML/social SSO; encryption at rest; AI Mentor System code governance. | Profiles + permission sets + groups; Cerbos ABAC (gateway+worker, circuit breaker); field/object/system perms; internal OIDC IdP + federation; MFA (TOTP/SMS); PATs. Gaps: SAML, SCIM, config-quality governance. | ● Parity |
| Architecture / scale / runtime | Model compiled → container on AWS K8s (ODC); self-hosted option; auto-scale; OTLP observability streaming. | Metadata-driven no-deploy; NATS JetStream; per-tenant Postgres schema + RLS; Redis/Caffeine; K8s/ArgoCD; OTel → Grafana LGTM; stateless horizontal scale; natively multi-tenant. | ● Parity |
| Search | Aggregates + platform search; semantic search inside Agent Workbench. | PostgreSQL tsvector full-text search. No semantic/vector search despite the VECTOR column type. | ◑ Partial |

# 4. Detailed Capability Analysis

## 4.1 Data modeling

Status:  ● Parity

OutSystems models data as Entities queried through visual Aggregates (joins, filters, sorts with tunable fetch). ODC manages a PostgreSQL store and connects external sources as external entities via Data Fabric.

Kelta’s FieldType enum defines 28 constants — a notably rich palette including CURRENCY, GEOLOCATION, RICH_TEXT, FORMULA, ROLLUP_SUMMARY, ENCRYPTED, EXTERNAL_ID, and VECTOR — with MASTER_DETAIL/LOOKUP relationships, composite unique constraints, and validation rules. Each collection is a physical per-tenant table reconciled by a dynamic schema-migration engine.

Assessment: parity. Kelta’s field-type palette is arguably broader; OutSystems’ advantage is the visual Aggregate query designer, which kelta should mirror as part of Rec. 1 (a saved “Data View” backed by the existing query engine).

## 4.2 Business logic & workflow

Status:  ● Parity

OutSystems builds logic as visual flows of server and client Actions; O11 adds the BPT process engine and ODC adds web-based Workflow with parallel and (2026) agentic flows.

Kelta’s flow engine is an AWS Step Functions–style state machine (a sealed StateDefinition with Task, Choice, Parallel, Map, Wait, Pass, InvokeFlow, Succeed, Fail states), with retry/catch policies and JSONPath input/output/result paths. Eighteen action handlers span CRUD, decision, HTTP callout, email, notifications, outbound messages, event publish, and a (stubbed) script invoke; triggers are record-change, API-invocation, webhook, and scheduled cron.

Assessment: parity. Kelta’s execution model is strong. The gaps are the two-tier client/server action distinction (kelta logic is server-side) and a visual BPM editor for long-running human processes — both presentation concerns addressable once Rec. 1 lands a flow/process canvas.

## 4.3 Human workflow & approvals

Status:  ● Parity

Where the codebase sweep initially read approvals as “UI-only,” Java verification found a fully-implemented engine: ApprovalService / ApprovalController implement submit, approve, reject and recall with multi-step advancement, unanimity handling, on-submit/approve/reject/recall field updates, approver resolution by USER/FIELD/QUEUE, and enforced record locking via a wildcard before-save hook.

Assessment: parity, and a kelta strength. This matches the human-activity capability of OutSystems BPT. It is exposed to agents through the submit_for_approval / list_approvals MCP tools — a combination OutSystems does not offer out of the box.

## 4.4 Visual UI / application builder

Status:  ○ Gap

This is the largest gap. OutSystems’ core is a visual screen designer (Service Studio / ODC Studio) with a reactive-web runtime, a large widget and UI-Pattern library, screen templates, theming, and responsive, WCAG-compliant output.

Kelta provides metadata-driven page layouts — a Salesforce-style detail/edit layout system with a genuine drag-drop layout editor (sections, columns, field placement, CEL visibility rules, related lists), list views, and an end-user shell that renders list/detail/form views. A freeform Page Builder exists in the admin UI but its server-side component resolution is incomplete (missing slug/published fields and a render contract). There is no general-purpose screen designer for arbitrary, data-bound application UIs.

Assessment: gap. Kelta can close most of the practical distance without replicating a pixel canvas by completing a metadata-driven screen builder + runtime renderer (Rec. 1) that stays true to its no-deploy model.

## 4.5 Multi-experience & mobile

Status:  ○ Gap

OutSystems compiles the same app model to native iOS/Android (Capacitor/Cordova), with first-class offline data sync to a local SQLite store, PWA distribution, and device-API plugins (camera, GPS, notifications).

Kelta is responsive web only. Source verification found no Capacitor/Cordova, React Native, service worker, web-app manifest, or PWA tooling anywhere in kelta-web/kelta-ui. A PushDeviceController registers device tokens, but the provider is a no-op stub and there is no mobile app or offline layer behind it.

Assessment: gap. Addressable in phases (Rec. 2): a low-cost PWA first, then an offline-sync protocol, then a Capacitor native shell reusing the PWA.

## 4.6 AI & agentic capabilities

Status:  ◑ Partial

OutSystems’ 2026 platform is the headline: Mentor generates apps from natural language; Agent Workbench governs agents with guardrails, evaluations, PII masking before data reaches a model, semantic search, model hot-swapping and Amazon Bedrock; an Enterprise Context Graph grounds agents in the app/data estate; and an Agent Experience layer exposes A2A and MCP.

Kelta leads on the protocol surface and trails on the runtime. It ships real, dual MCP servers (official MCP Java SDK) — a user data-plane (14 tools) and an admin control-plane (22 tools) with PAT auth, rate limiting and observability — plus a Claude chat service and an apply/dismiss proposal engine that already drafts collections, fields, layouts and picklists. What is missing is the agent runtime (an orchestration loop with governance) and semantic search: the VECTOR column type exists and maps to vector(N), but there is no embedding pipeline, vector index, or similarity query wired on top of it.

Assessment: partial, with the highest leverage of any area. Rec. 3 converts the MCP head-start into a governed agent runtime with RAG over the pgvector type already in the schema.

## 4.7 Integrations & connectors

Status:  ◑ Partial

OutSystems consumes and exposes REST/SOAP without hand-coding, ships Integration Builder connectors to SAP, Salesforce, Dynamics, Dataverse and SharePoint, virtualizes external databases as entities through Data Fabric, and markets 400+ pre-built connections.

Kelta imports OpenAPI specs (surfacing operations), calls out over HTTP from flows, delivers outbound webhooks through Svix and receives inbound webhooks via autolaunched flows, sends SMTP mail, stores files in S3, and embeds Superset analytics. What it lacks is a curated connector catalog and external-entity virtualization — the ability to treat an external REST/JDBC source as a first-class collection.

Assessment: partial. Rec. 4 introduces a StorageAdapter SPI so the query engine can read/write external sources, and packages connectors as installable modules over the existing credential vault.

## 4.8 Extensibility & marketplace

Status:  ◑ Partial

OutSystems’ Forge is a mature component marketplace; ODC adds a .NET External Libraries SDK and versioned, reusable libraries.

Kelta has the right primitives but unfinished wiring: a backend KeltaModule SPI (action handlers + before-save hooks) with per-tenant lifecycle — but runtime JAR loading is still a documented TODO; and a frontend plugin SDK with a component registry — but the admin UI does not yet query it to mount custom components. Package export/import exists; a shareable catalog does not.

Assessment: partial. Rec. 9 completes runtime module loading and the plugin host, then layers a “Kelta Exchange” catalog on the existing package format.

## 4.9 Application lifecycle management

Status:  ◑ Partial

OutSystems’ LifeTime (O11) and ODC Portal provide dev→test→prod promotion, deployment plans with conflict and dependency detection, impact analysis, one-click rollback, built-in CI/CD, and library version management.

Contrary to the initial sweep, kelta already has the foundations in Java: a PackageController (export/import/preview/history), a PromotionController plus MetadataPromotionService and an EnvironmentController with sandbox/staging environments, snapshots and compare, and collection-level versioning. What is missing is the intelligence layer: a metadata dependency graph, impact analysis, and deployment-plan conflict resolution.

Assessment: partial. Rec. 5 adds a dependency/impact service and diff-based deployment plans on top of the existing controllers; Rec. 6 adds configuration-quality governance.

## 4.10 Governance, security & identity

Status:  ● Parity

OutSystems enforces role-based access server-side, ships a built-in Identity Service, supports OIDC/SAML/social SSO, encrypts at rest, and governs code quality through the AI Mentor System (maintainability, architecture and security mentors running automated reviews).

Kelta’s model is layered and strong: profiles + permission sets + groups, object/field/system permissions, and attribute-based access through Cerbos enforced at both gateway and worker with a fail-closed circuit breaker. kelta-auth is an internal OIDC provider with multi-provider federation, TOTP and SMS MFA, password policies, personal access tokens and login history. The gaps versus OutSystems are SAML 2.0, SCIM provisioning, configuration-quality governance, and hardening read-side field-level security.

Assessment: parity overall, with kelta ahead on multi-tenant ABAC. Recs. 6 and 8 close the specific gaps.

## 4.11 Architecture, scale & runtime

Status:  ● Parity

ODC compiles the app model to a container image on AWS Kubernetes, offers a self-hosted runtime option, auto-scales, and streams OTLP telemetry to Datadog/Splunk/New Relic and others.

Kelta is natively multi-tenant: per-tenant PostgreSQL schemas with row-level security, a NATS JetStream event bus that broadcasts configuration changes to every pod, Redis + Caffeine caching, stateless horizontally-scalable gateway and worker tiers on Kubernetes/ArgoCD, and OpenTelemetry into a Grafana LGTM stack. One correctness prerequisite is documented in concerns.md: the RLS tenant variable is session-scoped, so a PgBouncer transaction-pool deployment would require a SET LOCAL refactor to avoid cross-tenant leakage.

Assessment: parity, with native multi-tenancy a kelta advantage. OutSystems’ edge is per-app, customer-configurable observability streaming — partly addressed by Rec. 7.

## 4.12 Search

Status:  ◑ Partial

Kelta’s product search is PostgreSQL tsvector full-text (a search_index table with to_tsquery + ts_rank). OpenSearch appears only as an observability backend, not as the application search engine. There is no semantic/vector search despite the VECTOR type — the same gap called out in 4.6.

Assessment: partial. Folded into Rec. 3: once embeddings populate the VECTOR column and an HNSW index exists, a semantic_search endpoint and MCP tool follow directly.

# 5. Where Kelta Already Leads

Capability alignment is not only about closing gaps; it is also about defending and marketing genuine advantages. Five stand out, and the roadmap is designed to compound them rather than dilute them.

| Strength | Why it matters |
| --- | --- |
| Native multi-tenancy | Per-tenant schema isolation, RLS, governor limits and slug/custom-domain routing are built in. OutSystems is typically one app factory per customer; kelta is SaaS infrastructure out of the box. |
| AI-native dual control plane | Working MCP user (data) and admin (control) servers let humans and agents reshape the platform through one governed API. This is a structural head-start over bolt-on AI assistants. |
| Metadata-driven, no-deploy agility | New objects, fields, flows and permissions take effect without a build or deployment. The recommendations preserve this property instead of moving toward compile-and-ship. |
| Attribute-based authorization (Cerbos) | Fine-grained, externalized ABAC enforced at gateway and worker with fail-closed behavior — more expressive than role-only checks. |
| Auto-generated APIs per collection | Every collection yields JSON:API CRUD and an OpenAPI spec automatically, with relationship includes and pagination contracts — a strong integration and agent substrate. |

# 6. Strategic Recommendations — Detailed Technical Specifications

Each recommendation states the gap, the objective, a concrete technical design grounded in kelta’s actual services and modules, the architecture implications, and an effort/risk read. Recommendations are sequenced in Section 7.

## Rec. 1. Metadata-driven visual app builder & runtime renderer

| Closes | 4.4 Visual UI/app builder (primary); 4.1 visual query; 4.2 process canvas |
| --- | --- |
| Objective | A general, data-bound screen designer and a server-resolved runtime renderer that stay metadata-driven and multi-tenant — no per-app code generation. |
| Primary modules | kelta-ui/app (PageBuilder, EndUserShell), kelta-web/components, kelta-worker router/service, runtime-core query engine |
| New components | ComponentResolver, DataView model, page render contract, NATS kelta.config.page.changed |
| Effort | Large (multi-quarter, phased) |
| Risk | Medium — net-new surface; contained by reusing the query engine and JSON:API contracts |

### Design

Complete the existing Page Builder into a first-class screen system. Define a page as metadata: a ui-pages collection extended with slug, published, and a componentTree (JSONB) describing a tree of typed components — containers, data lists, forms, fields, charts, buttons and navigation. Components bind to data through a new DataView abstraction: a saved, named query (filter/sort/join/field-selection) compiled by the existing DefaultQueryEngine, giving kelta the equivalent of OutSystems Aggregates without a new engine.

Add a server-side ComponentResolver in the worker that, given a page slug and the caller’s identity, resolves each bound component’s DataView to a JSON:API payload and returns a render document. The EndUserShell gains a schema-driven renderer that maps componentTree nodes to @kelta/components, fetching data through the SDK. Buttons invoke flows via the existing execute_flow path, so the screen builder and the flow engine compose.

Author experience: extend the current drag-drop layout editor into a page canvas (component palette, property panel, binding picker, responsive preview). Theming becomes per-tenant design tokens applied at render time.

### Build steps

- Schema: add slug, published, componentTree to the ui-pages system collection; add a data-views system collection (query spec + target collection).

- DataView compiler: translate a stored DataView into a Pagination/filter/sort call on DefaultQueryEngine; reuse include-resolution for joins.

- ComponentResolver: worker service + GET /api/pages/{slug}/render; enforce Cerbos page- and field-level authorization during resolution.

- Runtime renderer: schema-driven component renderer in EndUserShell; client data binding via @kelta/sdk.

- Builder UI: component palette, binding picker, property/validation panels, responsive preview; publish toggles published.

- Consistency: publish kelta.config.page.changed on NATS so every pod refreshes page metadata (per the multi-pod broadcast rule); optionally add a same-pod local refresh for read-after-write.

### Architecture implications

Stays fully metadata-driven — no codegen, no per-tenant build — preserving kelta’s no-deploy advantage. The DataView abstraction is reusable by the agent runtime (Rec. 3) and reporting. The main new risk surface is the render contract; version it from day one.

## Rec. 2. Multi-experience: PWA → offline sync → native shell

| Closes | 4.5 Multi-experience / mobile |
| --- | --- |
| Objective | Reach mobile and offline users from the existing web runtime, in three increasing-cost phases, without forking the front-end. |
| Primary modules | kelta-ui/app (EndUserShell), kelta-web/sdk, kelta-worker router, PushDeviceController |
| New components | Service worker + manifest; delta-sync endpoint; IndexedDB store + outbox; Capacitor shell |
| Effort | Phase A small; B large; C medium |
| Risk | Phase B medium-high — offline conflict resolution is the hard part |

### Design

Phase A — PWA (low cost, high signal). Add vite-plugin-pwa (Workbox) and a web-app manifest to EndUserShell; cache the app shell and recently-viewed records in IndexedDB for read-only offline and installability. No backend change.

Phase B — offline-first sync. Define a delta-sync protocol: GET /api/{collection}/_changes?since=<cursor> returning creates/updates/tombstones ordered by updatedAt. This requires a soft-delete (deleted_at) tombstone column so deletions propagate. The client keeps an IndexedDB replica and an outbox of optimistic writes, replayed on reconnect with conflict resolution (version check on updatedAt/currentVersion; last-write-wins with a surfaced conflict for divergent edits).

Phase C — native shell. Wrap the PWA in Capacitor for iOS/Android store builds and device APIs (camera, GPS, push). Make PushDeviceController’s SPI real with FCM/APNs providers (today it is a no-op stub).

### Build steps

- A1: integrate vite-plugin-pwa + manifest; app-shell + record read cache in IndexedDB.

- B1: add deleted_at soft-delete + tombstone emission in PhysicalTableStorageAdapter/router delete path.

- B2: implement /_changes cursor endpoint (tenant-scoped, RLS-aware) in DynamicCollectionRouter.

- B3: client replica + outbox + conflict UI in the SDK and EndUserShell.

- C1: Capacitor project wrapping the PWA; camera/GPS/push plugins.

- C2: FCM/APNs providers behind the existing PushProvider SPI.

### Architecture implications

Reuses tenant context and RLS on the sync path; the only schema change is the tombstone column. Conflict policy should be configurable per collection. Keep one codebase — PWA and native share the EndUserShell renderer from Rec. 1.

## Rec. 3. Governed agent runtime + semantic search (RAG)

| Closes | 4.6 AI/agentic; 4.12 search |
| --- | --- |
| Objective | Turn kelta’s MCP head-start into a governed agent runtime with retrieval-augmented generation over the pgvector type already in the schema. |
| Primary modules | kelta-ai, kelta-mcp, runtime-core storage, Cerbos |
| New components | Agent definition model; orchestration loop; guardrail/PII layer; EmbeddingService; HNSW index; semantic_search tool |
| Effort | Medium-large; highest leverage |
| Risk | Medium — governs LLM actions; mitigated by reusing Cerbos + token quotas |

### Design

Agent runtime. Add an Agent construct to kelta-ai: a definition (system prompt, allowed MCP tool subset, model, guardrails, token budget) and an orchestration loop that calls the existing MCP servers as its tool surface. Because the admin/user MCP tools already exist, the runtime mostly wires planning + tool-calling + memory rather than building tools from scratch.

Governance (the OutSystems Agent Workbench analogue). Authorize every tool call through Cerbos (reuse the policy engine that already guards the REST surface), enforce per-tenant model and token quotas (already implemented), add a PII-masking pre-processor in AnthropicService that redacts before data leaves for the model, and write an agent-action audit trail off the existing record-changed events. This gives guardrails, allow/deny tool policy, and traceability — the core of agent governance.

Semantic search / RAG. Wire up the dormant VECTOR type: an EmbeddingService (pluggable provider) populates an embedding field via an async NATS consumer on record.changed; create a pgvector HNSW index; expose POST /api/{collection}/semantic-search using cosine distance (<=>) and a matching semantic_search MCP tool. The assistant and agents then retrieve grounded context — kelta’s Enterprise-Context-Graph equivalent, built on data it already stores.

### Build steps

- Embeddings: EmbeddingService SPI + async consumer populating a VECTOR field; backfill job.

- Index: emit CREATE INDEX ... USING hnsw in SchemaMigrationEngine for vector fields.

- Query: similarity endpoint + semantic_search MCP tool; hybrid rank with the existing tsvector FTS.

- Agent model: agent definition collection + orchestration loop invoking MCP tools.

- Guardrails: Cerbos tool authorization; PII masking in AnthropicService; agent-action audit; reuse token quotas.

- A2A/MCP outbound: expose agents/flows as MCP tools to external agents; add an MCP_CALL flow action to consume external MCP servers.

### Architecture implications

Almost everything builds on assets already in tree (MCP servers, proposal engine, Cerbos, token quotas, the VECTOR type), which is why this is the highest-leverage investment. The governance layer is a prerequisite, not an add-on — ship guardrails with the runtime, not after it.

## Rec. 4. Integration connector catalog & external-entity virtualization

| Closes | 4.7 Integrations / connectors |
| --- | --- |
| Objective | Treat external REST/JDBC sources as first-class collections, and ship installable connector packs — kelta’s Data Fabric / Integration Builder analogue. |
| Primary modules | runtime-core storage + query, runtime-module-integration, credential vault, module SPI |
| New components | StorageAdapter SPI; ExternalRest/ExternalJdbc adapters; virtual-collection metadata; connector packs |
| Effort | Medium-large (the adapter refactor is the crux) |
| Risk | Medium — decoupling the query engine from physical Postgres has blast radius |

### Design

Introduce a StorageAdapter SPI that abstracts the read/write contract the query engine depends on (today bound to PhysicalTableStorageAdapter). Add ExternalRestStorageAdapter (mapping filters/pagination onto an imported OpenAPI operation) and ExternalJdbcStorageAdapter (read, optionally write, over an external database). A collection then declares a backing source — physical table (default) or external — and the rest of the platform (JSON:API, includes, flows, layouts, MCP) works unchanged because it only sees the adapter contract.

Because kelta already imports OpenAPI specs with discrete operations, virtual collections can be generated from operations. Package common SaaS integrations (auth template + endpoint mappings) as connector modules over the existing module SPI and the kelta.config.credential.changed vault, beginning with two or three high-value targets (e.g. Salesforce, Slack).

### Build steps

- SPI: extract a StorageAdapter interface from PhysicalTableStorageAdapter; route the query engine through it.

- REST adapter: map query → OpenAPI operation; translate filters/sort/pagination; cache + rate-limit.

- JDBC adapter: external DB connection (vault-stored creds); read-first, optional write.

- Virtual collections: generate from imported API operations; mark read-only where applicable.

- Connector packs: 2–3 reference connectors as installable modules; document the authoring contract.

### Architecture implications

The SPI is the strategic move — it future-proofs the query engine and unlocks both connectors and (later) polyglot storage. Sequence it after Rec. 1’s DataView work so virtual collections surface in the screen builder immediately.

## Rec. 5. ALM maturity: dependency graph, impact analysis & deployment plans

| Closes | 4.9 ALM / DevOps |
| --- | --- |
| Objective | Add the intelligence layer on top of kelta’s existing package/promotion/environment controllers — OutSystems deployment-plan parity. |
| Primary modules | kelta-worker (Package/Promotion/Environment controllers + services) |
| New components | MetadataDependencyService (DAG); impact API; diff-based deployment plan; snapshot rollback |
| Effort | Medium |
| Risk | Low-medium — builds on controllers already in tree |

### Design

Build a MetadataDependencyService that computes a directed graph across collections (reference/lookup/master-detail), flows (invoked sub-flows, referenced collections), layouts, picklists, validation rules and permissions. Persist the edges and expose GET /api/packages/impact?changeSet= to answer “what breaks if this changes.”

Extend PromotionController to diff a source against a target environment snapshot (EnvironmentController already snapshots and compares) and emit an ordered apply plan with conflict detection via currentVersion — the kelta analogue of an OutSystems deployment plan. Snapshot-before-apply enables one-click rollback. Optionally serialize metadata to a canonical file tree so changes can flow through the existing PR-based pipeline as infrastructure-as-code.

### Build steps

- Graph: dependency extractor across all metadata types; persisted edges; refresh on config events.

- Impact API: forward/reverse traversal; impact?changeSet= endpoint + UI surfacing.

- Deployment plan: snapshot diff → ordered apply with currentVersion conflict detection.

- Rollback: snapshot-before-apply + revert.

- IaC option: canonical metadata export tree for git diff/PR review.

### Architecture implications

Low architectural risk because the controllers exist; the value is the dependency graph, which is also reusable by Rec. 6 (quality scans) and Rec. 1 (safe deletes).

## Rec. 6. Configuration-quality governance (AI Mentor System analogue)

| Closes | 4.8/4.10 governance; complements 4.9 |
| --- | --- |
| Objective | Continuously scan each tenant’s configuration for anti-patterns and propose fixes — kelta’s answer to the AI Mentor System, uniquely cheap because the proposal engine already exists. |
| Primary modules | kelta-ai (proposal engine), module SPI, scheduled jobs |
| New components | Config-health analyzer; health score; remediation proposals |
| Effort | Low-medium; high value |
| Risk | Low |

### Design

Add a scheduled config-health analyzer (a module + scheduled job) that scans tenant metadata for issues: orphan/unused fields (already tracked by the deprecate-don’t-drop strategy), collections without layouts, flows lacking error handling (no Catch), over-permissive profiles (audit VIEW_ALL_DATA/MODIFY_ALL_DATA), missing unique constraints on EXTERNAL_ID fields, and circular master-detail chains. Surface a per-tenant health score and — reusing the existing AiProposal apply/dismiss engine — generate natural-language remediation proposals the admin can one-click apply.

### Build steps

- Rules: implement the anti-pattern checks against collection/flow/permission metadata (reuse the dependency graph from Rec. 5).

- Schedule: periodic scan job per tenant; persist findings + score.

- Proposals: route findings through the AI proposal engine for one-click remediation.

- Dashboard: a Config Health page with score, findings and trends.

### Architecture implications

This is the highest value-per-effort item: it reuses the proposal engine, the dependency graph and MCP introspection that already exist, and it differentiates kelta on governance — a theme OutSystems leans on heavily.

## Rec. 7. Per-tenant observability & operational hardening

| Closes | 4.11 operational parity |
| --- | --- |
| Objective | Give tenants app-level telemetry and remove the known multi-tenant scaling hazard before growth. |
| Primary modules | kelta-worker, kelta-gateway, datasource config, flow status controllers |
| New components | Per-tenant OTLP export config; flow-run observability surface; SET LOCAL RLS refactor |
| Effort | Medium (part hardening) |
| Risk | Low-medium |

### Design

Offer per-tenant OTLP export so a tenant can stream their own app traces/metrics/logs to Datadog/Splunk/etc. (OutSystems Analytics Stream parity), tagging spans with tenantId/flowId using the correlation IDs already in the event envelope. Extend the existing flow-schedule status controller into a full flow-run observability surface (runs, durations, errors, linked traces).

Hardening prerequisite. Resolve the concerns.md item before scale-out: the RLS tenant variable is session-scoped, so a PgBouncer transaction-pool deployment would leak across tenants. Refactor tenant-scoped callsites to SET LOCAL app.current_tenant_id inside explicit transactions (or pin pool_mode = session as an interim).

### Build steps

- Export: per-tenant OTLP endpoint config; span tenant/flow tagging.

- Flow runs: extend flow status controller to all runs with trace links.

- RLS: migrate to SET LOCAL in-transaction; audit @Transactional boundaries.

## Rec. 8. Identity & access hardening: SAML, SCIM, read-side FLS

| Closes | 4.10 identity gaps |
| --- | --- |
| Objective | Match OutSystems on enterprise identity surface area. |
| Primary modules | kelta-auth, kelta-worker router projection, Cerbos field advice |
| New components | SAML 2.0 broker; SCIM 2.0 endpoints; read-side field stripping |
| Effort | Medium |
| Risk | Low-medium |

### Design

Add SAML 2.0 identity brokering in kelta-auth alongside the existing OIDC federation (Spring Security SAML), and SCIM 2.0 endpoints (/scim/v2/Users, /Groups) for IdP-driven provisioning/deprovisioning mapping onto the users/groups collections. Harden read-side field-level security so HIDDEN fields are stripped from JSON:API responses in the router projection (the write-side advice already exists; close the read path through CerbosFieldSecurityAdvice).

### Build steps

- SAML: Spring Security SAML broker; per-tenant SP metadata; claim mapping reuse.

- SCIM: Users/Groups provisioning endpoints → users/group-memberships collections.

- Read FLS: apply field permissions in router projection; test matrix across profiles/permission sets.

## Rec. 9. Extensibility marketplace & runtime module loading

| Closes | 4.8 extensibility / marketplace |
| --- | --- |
| Objective | Finish the plugin story and add a shareable catalog — kelta’s Forge analogue. |
| Primary modules | kelta-worker module manager, kelta-web/plugin-sdk, kelta-ui/app, S3 |
| New components | Sandboxed ClassLoader module loading; plugin host wiring; Kelta Exchange catalog |
| Effort | Medium-large |
| Risk | Medium — untrusted code loading needs sandboxing + signing |

### Design

Complete the documented TODO: runtime JAR loading of backend modules from S3 via sandboxed class loaders with signature verification, installed per tenant through the existing module lifecycle. Wire the frontend plugin host so the admin UI queries the component registry and mounts custom field renderers and pages (the SDK already exists). Layer a Kelta Exchange catalog — shareable packages (reusing the package export format), connector packs (Rec. 4) and plugins — with an install flow.

### Build steps

- Loader: S3 artifact store + sandboxed ClassLoader + signature check; per-tenant enable/disable.

- Plugin host: admin UI queries ComponentRegistry; mount custom renderers/pages.

- Exchange: catalog collection + install flow over the package format.

## Rec. 10. Developer experience: metadata-as-code CLI & multi-language SDKs

| Closes | Cross-cutting (DevEx parity) |
| --- | --- |
| Objective | Lower the build/integrate barrier and reinforce the IaC story. |
| Primary modules | kelta-web/sdk, new CLI, OpenAPI generators |
| New components | CLI (export/diff/apply metadata); generated SDKs; local emulator (stretch) |
| Effort | Medium |
| Risk | Low |

### Design

Ship a CLI that exports, diffs and applies tenant metadata (over the Package/Promotion APIs) so configuration can live in git and flow through CI — complementing Rec. 5. Generate typed client SDKs in additional languages from the per-collection OpenAPI specs kelta already produces, and (stretch) a local emulator for offline development against a tenant snapshot.

# 7. Phased Roadmap & Sequencing

Sequencing balances dependency order, risk, and visible value. Phase 0 is a hardening gate; Phases 1–3 deliver capability alignment while compounding kelta’s strengths.

| Phase | Theme | Initiatives | Outcome |
| --- | --- | --- | --- |
| Phase 0 | Hardening gate (pre-scale) | RLS SET LOCAL refactor (Rec. 7); retire stale spring-kafka dependency; S3 upload endpoint; finish read-side FLS (Rec. 8). | Safe to scale multi-tenant; no correctness debt blocking later work. |
| Phase 1 | AI moat + governance (highest leverage) | Agent runtime + RAG/semantic search (Rec. 3); config-quality governance (Rec. 6); dependency graph + impact analysis (Rec. 5). | Convert the MCP lead into a defensible product; differentiate on governance. |
| Phase 2 | Application-delivery surface | Metadata-driven screen builder + renderer (Rec. 1); PWA + offline sync (Rec. 2 A–B); deployment plans (Rec. 5). | Close the largest visible gaps with no-deploy, multi-tenant designs. |
| Phase 3 | Ecosystem & reach | Connector catalog + external entities (Rec. 4); native shell (Rec. 2C); marketplace + module loading (Rec. 9); SAML/SCIM (Rec. 8); DevEx CLI/SDKs (Rec. 10). | Match OutSystems on integration breadth, mobile reach and ecosystem. |

Why this order. Phase 1 is first because it is the highest-leverage, lowest-new-surface work — it builds almost entirely on assets already in tree (MCP, proposal engine, Cerbos, the VECTOR type, existing controllers) and turns kelta’s genuine head-start into a moat. Phase 2 then tackles the largest visible gap (the app-delivery surface), reusing the DataView and dependency-graph work from Phase 1. Phase 3 broadens reach once the core is aligned. Phase 0 must complete first because the RLS/PgBouncer issue is a tenant-isolation correctness risk that compounds with scale.

# 8. Risks, Dependencies & Non-Goals

### Non-goals

- Do not replicate Service Studio’s pixel canvas. Kelta’s edge is metadata-driven, no-deploy configuration; the screen builder (Rec. 1) should stay declarative, not become a code-generating IDE.

- Do not abandon multi-tenancy for app-factory parity. Native multi-tenancy is a structural advantage; recommendations preserve it.

- Do not bolt on AI as a feature. The MCP control plane is the differentiator — invest in a governed runtime, not a chat widget.

### Key risks

- StorageAdapter refactor (Rec. 4) touches the query engine’s hot path — stage behind tests; keep PhysicalTableStorageAdapter as the default implementation.

- Offline conflict resolution (Rec. 2B) is the genuinely hard part — make conflict policy per-collection and ship read-only offline (Phase A) first.

- Agent governance (Rec. 3) must ship with the runtime: tool authorization via Cerbos, PII masking, and audit are prerequisites, not follow-ups.

- Untrusted module loading (Rec. 9) requires real sandboxing and artifact signing before any marketplace opens.

### Cross-cutting dependencies

- Every configuration change that affects an in-memory registry must broadcast via NATS (the multi-pod rule) — applies to new page, data-view, agent and connector metadata.

- Phase 0 RLS hardening gates safe horizontal scale.

- The dependency graph (Rec. 5) is shared infrastructure for Recs. 1 and 6.

# Appendix A — Kelta Capability Evidence

All kelta claims are verified against the live platform and Java source (not SDK types or FEATURES.md).

| Capability | Status | Primary source |
| --- | --- | --- |
| Field types (28; incl. VECTOR) | Verified | runtime-core/.../model/FieldType.java |
| Flow engine (Step Functions-style) | Verified | runtime-core/.../flow/ (StateDefinition + executors) |
| Action handlers (18) | Verified | runtime-module-core & runtime-module-integration /.../handlers/ |
| Approval engine (full) | Verified | kelta-worker/.../service/ApprovalService.java; ApprovalController; ApprovalRecordLockHook |
| MCP servers (22 admin / 14 user) | Verified (live + source) | kelta-mcp/.../McpServerConfig.java; tool/admin/*, tool/user/* |
| Page layouts + drag-drop editor | Verified | kelta-ui/app/src/pages/PageLayoutsPage/* |
| Page Builder (backend incomplete) | Partial | kelta-ui/app/src/pages/PageBuilderPage/* (no slug/published/resolver) |
| No native/offline/PWA | Verified absent | no capacitor/cordova/service-worker/manifest in kelta-web, kelta-ui |
| pgvector VECTOR (storage only) | Verified | SchemaMigrationEngine & PhysicalTableStorageAdapter map vector(N); no embedding/HNSW/similarity |
| Search = Postgres tsvector | Verified | SearchIndexService.java (to_tsquery/ts_rank); OpenSearch is observability-only |
| Cerbos ABAC (gateway+worker) | Verified | CerbosAuthorizationService; RouteAuthorizationFilter; CerbosFieldSecurityAdvice |
| Auth: OIDC IdP + federation + MFA | Verified | kelta-auth/.../ (Authorization Server, FederatedUserMapper, MfaController) |
| ALM: package + promotion + env | Verified | PackageController; PromotionController + MetadataPromotionService; EnvironmentController |
| Messaging = NATS JetStream | Verified | runtime-messaging-nats/.../NatsEventPublisher.java (Kafka unused/stale) |
| Multi-tenancy + governor limits | Verified | per-tenant schema + RLS; GovernorLimitsController; TenantAwareDataSourceConfig |

# Appendix B — OutSystems Sources

Primary product documentation and 2026 announcements (selected):

- outsystems.com/news/outsystems-announces-agentic-systems-platform/

- prnewswire.com — “OutSystems Unveils Open Agentic Systems Platform” (3 Jun 2026)

- outsystems.com/news/agent-workbench-general-availability/

- outsystems.com/low-code-platform/mentor-ai-app-generation/

- github.com/OutSystems/docs-odc — agentic-development/architecture.md & sdlc.md

- success.outsystems.com — ODC: workflows, Data Fabric, offline sync, user management, security, observability

- success.outsystems.com — O11: BPT, LifeTime, deployment plans, Integration Builder, SAP

- outsystems.com/low-code-platform/developer-cloud/ (architecture, connectors, scale)

- github.com/OutSystems/docs-odc — building-apps/data/modeling/entity.md & fetch-data/intro.md

- outsystems.com/news/ai-mentor-system-introduced/ (code-quality governance)

- outsystems.com/pricing-and-editions/ ; superblocks.com/blog/outsystems-pricing (pricing analysis)

- gartner.com/reviews/product/outsystems-platform ; outsystems.com/analysts/ (analyst standing)

Lower-confidence items (verify before formal external use): the exact language runtime inside ODC’s compiled containers; the current compliance-certification list; and precise Gartner/Forrester ranking wording.

# Appendix C — OutSystems O11 vs ODC Reference

| Dimension | OutSystems 11 (O11) | OutSystems Developer Cloud (ODC) |
| --- | --- | --- |
| IDE | Service Studio (desktop) | ODC Studio + Mentor Studio |
| Lifecycle console | LifeTime + Service Center | ODC Portal (consolidated) |
| Code repository | Per-environment repos | Single repo → container image |
| Pipeline | Dev/Test/Prod promotion + deployment plans | Dev/QA/Prod stages, built-in CI/CD |
| Runtime | .NET app-server stack | Containers/Kubernetes on AWS (self-hosted option) |
| Process engine | BPT | ODC Workflow (parallel, agentic) |
| Agentic platform | Limited | Agent Workbench, Mentor, Context Graph (strategic focus) |

— End of document —